**TEST PLAN of VWO Login**

**Features to be Tested (In Scope):**

* Login Functionality
* Forgot Password Functionality
* Remember me functionality
* Don’t have an Account functionality (Sign up)

**Feature not to be Tested (Out Scope):**

* Create Multiple Accounts
* Edit Account Information

**Testing Strategy:**

**Testing Levels:**

* System Testing
* UAT Testing

**Testing Types:**

* Functional Testing
* Regression Testing
* Usability Testing

**Exit Criteria:**

* Testing is finished when there are no functional bugs are present.
* All remaining bugs are low priority and low severity.

**Suspension Criteria:**

* When Critical bugs are open and they are blocking another functionality.
* All remaining cases test cases are blocked by any critical bug.

**Test Deliverables:**

* Test Cases Document
* Bugs Report
* Test Summary Report

**Test Environment:**

* Operating System (Windows 10 or above).
* Server (QA Staging)
* Browser (Chrome Family)
* Network (Wifi & Data)

**Estimation:**

* Sign in and Sign Up: 2 hours
* Forgot Password : 3 hours
* Remember me: 1 hour

**Staffing and Training:**

**Staffing:**

* Manual Tester
* Automation Tester

**Training:**

* Jira (Zephyr Squad): 1 day

**Assumptions:**

* Paid version of Jira (Project & Bug Tracking tool).
* Developer (frontend+ backend) should deliver the code related to the features that we will test.

**Risks:**

**List of Risks:**

* Late Delivery of Features.
* QA Environment is down.
* More Critical bugs that are blocking other functionalities to test.

**Test References:**

* Requirement Analysis
* Epic & User Stories